## Slide 1: Agile for Model-Based Standards Development
Brandon Sapp
Melissa Harvey
Sylvere Krima
Marion Toussaint

## Slide 2: Presentation Overview
Agile:
Program Increment/Iteration
Agile Release Train/Agile Team and Velocity/Estimation
Requirements Management
Continuous Integration
Living Lab:
Bugzilla to JIRA
STEPMOD to STEPDEV [CVS to GIT] Proof of Concept

## Slide 3: SAFe Framework Mapping Proposed by Jean Brange

## Slide 4: Agile Release Train
https://www.scaledagileframework.com/agile-release-train/

## Slide 5: Agile Release Train Works Together
https://www.scaledagileframework.com/agile-release-train/

## Slide 6: Requirements Management
EPIC [New Work Item] : AP242e3
  Capability: Installation PMI
    Feature: Installation Holes
      Story: Implicit/Simplified Counterdrill Hole
      Story: Implicit/Simplified Countersunk Hole
    Feature: Installation Fastening Hardware
      Story: Implicit/Simplified Rivets
      Story: Implicit/Simplified Bolts/Nuts
  EPIC [New Work Item] : Isogeometric Analysis
  EPIC [New Work Item] : xxx
SAFe Requirement Model
https://www.scaledagileframework.com/safe-requirements-model/

## Slide 7: TERM Definitions
Program Increment: A Program Increment [PI]] is a time box which an Agile Release Train [ART] delivers incremental value tin the form of a working, tested software and systems. The most common pattern for a PI is four development iterations, followed by one Innovation and Planning Iteration.
Iterations: Iterations are the basic building block of Agile development. Each iteration is a standard, fixed-length time box, where Agile Teams deliver incremental value in the form of working, tested software and system. The recommended time box is two weeks. However, one to four weeks is acceptable, depending on the business context.
Agile Release Train: The Agile Release Train [ART] is a long-lived team of Agile Teams, which, along with stakeholders, incrementally develops, delivers, and where applicable operates, one or more solutions in a value stream.
Agile Team: An Agile Team is a cross-functional group of 5 to 11 people who have the responsibility to define, build, test, and where applicable deploy, some element of the Solution all in a short iteration time box. Includes Developers, Scrum Master and Product Owner roles.

## Slide 8: TERM Definitions
EPIC: An EPIC is a container for a Solution [Product, Service or System delivered to the customer] development initiative large enough to requirement analysis and financial approval.
Capability: A Capability is a higher-level solution behavior that typically spans multiple ARTs. Capabilities are sized into multiple features to facilitate their implementation in a single Program Increment [PI]
Feature: A Feature is a service that fulfills a stakeholder need. Each feature includes a benefit hypothesis and acceptance criteria, and is sized or split as necessary to be delivered by a single Agile Release Train in a Program Increment [PI]
Story: Stories are short descriptions of a small piece of desired functionality, written in the user’s language. Agile Teams implement small, vertical slices of a system functionality and are sized so they can be completed in a single iteration.

## Slide 9: Proposed Solution 2: Agile Release Train
Agile for Model-Based-Standards Development
AP242e3
(ART/EPIC)
PMI Team
EWH
Team
Define
Build
Test
Deploy
AM Team
Define
Build
Test
Deploy
Scrum Master Product Owner Development Team
Agile Teams
AP243e1 (ART/EPIC)
AP239e4 (ART/EPIC)
Notes: Problem with traditional development methods leads to long project phases for:
requirements documentation
product development
integration
Review
Publication
Agile represents an opportunity to
shorten the development
Provide usable products to the user faster
Applicable Manifesto:
“Deliver working software frequently.”
“Working software is the primary measure of progress.“
“At regular intervals, the team reflects on how to become more effective, then tunes and adjust its behavior accordingly.”
Recently integration issues with AP242 e2 teams could have been avoided with synchronized and integrated development iterations
employing systems thinking and applying an operating cadence and synchronization that enables all the teams to sprint together while integrating

## Slide 10: Proposed Solution 3: Program Increment Planning
Agile for Model-Based-Standards Development
AP242e3
(ART/EPIC)
PMI Team
EWH
Team
Define
Build
Test
Deploy
AM Team
Define
Build
Test
Deploy
Scrum Master Product Owner Development Team
Agile Teams
Hole & Fastener Extension
(Features, Improvements, Tasks)
Implicit Holes
Implicit Fasteners
Explicit Holes
Explicit Fasteners
program increment
(1-4 wks work)
program increment
(1-4 wks work)
Features, Improvements, Tasks
User Story
User Story
User Story
User Story
program increment
program increment

## Slide 11: Next Steps
Agile for Model-Based-Standards Development
Implement:
Backlog Management
  JIRA or GIT KANBANs
Agile Release Train
  JIRA Workflow Management
Program Increment Planning
  JIRA Workflow Management
  Planning Poker, T-Shirt Sizes, Dot Voting
Continued Research:
Advanced Communication Tools (for consensus management; requirements traceability)
Continuous Integration Tools & Automation (Bitbucket/Bamboo, Jenkins, AWS CodePipeline, and Gitlab)
  EXPRESS Engine, JSDAI Compiles, Python scripts or ANT Builds